# Life Cycles

- Chapter 7 in Rapid Development

- Every project has one

- It encompasses the entire timeline from the concept of version 1.0 to release of documentation for version 12.7a, patch 2f

- What steps to follow, and how you know when to move on to the next step

- There are many different approaches. There are many hybrids.

- The key is picking one that is appropriate

- Then, following through

# Code & Fix

- 1. Rough idea of project

- 2. Start coding and reworking

- 3. Done, eventually

- Good Aspects

- shows results immediately

- good for showing marketing and management

- Bad Aspects

- shows results immediately

- “click-boom” syndrome

- Pat Cook’s “Law of Demo failures”

- Pro Pilot

- Director in office at 9:30

- Leaves at 9:40 (nav aid dialog box)

- Artist comes in at 4:15 “Here’s your dialog boxes”

- What do you mean “plural”?

- How late did this project ship?

# The Waterfall

- “Official” step-by-step with sign offs at each stage of progression

- 1. Software Concept

- 2. Requirements Analysis

- push this button, what happens

- 3. Architectural Design

- what code does what jobs

- Data-flow diagrams

- in “c”, functional decomposition

- in “c++” class organization, responsibilities

- 4. Detailed Design

- class member functions and variables

- 5. Coding and debugging – the fun stuff

- 6. System testing

- Unit testing

- System integration testing

- Good Aspects

- If staff is new or inexperienced

- Bug fix or patch revision

- Bad Aspects

- One step reveals fault in previous step

- Worse Aspects

- One step reveals fault in step several back

- Bowlervision

- What if a lane is shut down when you try to send 10 Pin bowling to it?

- D’oh! Didn’t think of that

- Based on hope and optimism

# Iterative

- 1. Think a little

- 2. Design a little

- 3. Build a little

- 4. Test a little

- “Risk Based”

- Evaluate most difficult aspect, and tackle that first

- If appropriate build prototypes to test the riskiest architectural decisions first.

- “Proof of concepts”, so:

- Learn what worked

- Learn what didn’t and had to be kluged

- Throw them away

- Very tempting (especially to management and marketing) to keep them since they are so close to being done, but don’t

- Re-implement a new set of classes with the knowledge gained

- Kid Pilot

- Think – take existing game and provide a whole new user interface understandable to kids

- Design – dialog box centralizing system

- Build – pick the most complicated data path and do it first (user sign in)

- Test – Make sure it works, especially for boundary conditions (no name, duplicate name)

# Why pick an approach?

- 1. Things Change

- Try to anticipate changes in the product at every step & apply mods (testing, docs, requirements, everything)

- 2. Teams need coordination

- Easier if everyone is on the same page

- Even if everyone doesn’t agree on style, the process must be maintained

- 3. Complexity

- Can be managed through careful use of discipline.

- It can make complexity manageable if you have a plan

For your projects:

- Tempting to use “Code & Fix”

- For MY sake, try another just for the sheer experience of it

- Some day, when you’re in your living room coding in your underwear, it won’t matter. So take the time now.

- Look in the book for a discussion of some of the other approaches